Inventory Management System

Functional 
Specification

Prepared For:
Andrew Campbell
Jason Fischer
Steven Shirley

000562646
000794261
000397108
000654676

Prepared By:
Alina Larcencova	
Daniel Tcherepanov
Mark Tan
Sean Dow

European Kitchen and Entertainment
1301 16 Ave NW
Calgary, Alberta T2M 0L4

Issue Date:
December 3, 2020

Table of Contents

1 - Executive Summary	1

2 – Business Case	2

2.1 Business Assessment	2

2.1.1 Summary	2

2.1.2 Business Background	2

2.1.3 Business Situation Analysis	3

2.1.4 Business Problem Examination and Root Causes of the Problem	4

2.2 Business Opportunity Analysis	5

2.2.1 Business Opportunity	5

2.2.2 Stakeholder Analysis	5

2.3 GAP Analysis	6

2.3.1 GAP Investigation	6

2.3.2 Analysis of Business Process	6

2.3.3 Constraints	6

2.3.4 Risk Assessment	7

2.3.5 Critical Factors to Success	7

2.4 Strategic Alignment and Cost Benefit Analysis	7

2.4.1 Examination of Operational and Business Impact to the Stakeholders	7

2.5 Solutions and Cost Benefit Analysis	9

2.5.1 Solutions Part One – Product Analysis	9

2.5.2 The Möbius Foundation Project Solution Part Two Cost Benefit Analysis	9

2.5.3 Alternative Solutions Part Three – Solutions – Cost Benefit Analysis	12

2.6 Recommended Product for Business Needs	14

2.6.1 Evaluation of Product Solution and Recommendation	14

2.6.2 Project Constraints, Assumptions, Risks, and Dependencies	15

2.6.3 Project Milestones and Performance Measures	16

3 – Scope	16

3.1 The Final Product and Stakeholders Expectations	16

3.2 High Level Budget	17

3.3 Product Features Exclusion	18

4 – Methodology 4.1 Methodology Flow Chart	21

4.1 Methodology Description	23

5 – Assumption and Constraints	23

6 – Functional Specification	24

6.1 High Level Work Breakdown Structure (WBS)	24

6.2 Assets List	25

6.3 Wage Analysis for Individual Team Members	26

6.3.1 January to April Listed Holidays	26

6.3.2 Number of Hours to complete Northern Lights including Sabbatical\Duvet Days	26

6.3.3 Total Calculated Salary to Complete this Project	27

6.4 Components	27

6.4.1 Hardware	27

6.4.2 Software	28

6.4.3 Networking	30

6.4.4 Security	30

6.4.5 – Server Services	31

7 – Project Gantt Chart	33

A – Appendix	I

B. References	II

C. Glossary	VI

D. User Manual	VII

E. Project Administration	XVI

E.1 Team Contract	XVI

E.1.1 Contact Information	XVI

E.1.2 Definition of Team	XVI

E.1.3 Team Contract and Objective	XVI

E.1.4 Terms and Conditions	XVII

E.1.5 Consequences and Punishment	XVIII

E.1.6 Signature and Agreement by Members of Team Contract	XX

E.3 Project – Functional Specification Approval Form	XXI

F - Functional Specification Document Approval	XXII

# 1 - Executive Summary

The initial calculated cost for the business proposal was $ 8,919.77. However, the stakeholders revaluated our hourly wage and increased it to $ 60/hr. The price determined for initial $24 hourly wage was taken from the website payscale.com under the occupation Information Consultant Salary. Furthermore, the number of hours to complete this project will increase from 58 hours to 125 hours. The expected salary for the team members will now be $ 30,000. The total project cost will now be $ 35,794.75. Although the cost of the project has increased, the client’s business process will improve, and will probably see a return of investment of about 26.5%, assuming their annual net profit is $125,000.

The final product will include a front-end website for customer glance on the products. A web portal for owner and employee login. A different section for employees, and owner login with different features. An instore-inventory baked tracking system. A portal for the owner to manage catering order, employee timesheet. Additionally, the employees may be able to access catering orders, and their own work-timesheet log. The server will utilize various OS including Windows Server 2012 R2, Windows Server 2016, CentOS 7, Raspbian for the Raspberry Pi 3. Furthermore, the owner will be able to send a promotional e-mail to their customer for business advertisement.

Although some components were not implemented, some were replaced with a more relevant business process for the Inventory Management System. For example, implementing a perishable food alert system would not be logical as the entire business has a high-turn over rate for inventory. If they had more of a non-perishable non-food item, this alert system might be relevant to the business.

Overall, the entire project called Northern Lights, will be successfully implemented and the client will be satisfied with the product they receive. Almost all of component of the business case feature has implemented. The document will provide details of hardware, software, networking, security, and server service components, a budget breakdown for each component, and high level budget, methodology of the Möbius Foundation Inventory Management System.

# 2 – Business Case

## 2.1 Business Assessment

### 2.1.1 Summary

The Möbius Foundation presents its business case for European Kitchen and Entertainment and has concluded its essential business need is a customized inventory management system. This document will entail the problems assessed, the business opportunity, the cost-benefit analysis, the recommendation and solutions for European Kitchen and Entertainment business.

The objective of the Möbius Foundation is to ensure that European Kitchen and Entertainment remains competitive and successful for the foreseeable future. In addition, the goal of this document is to highlight the critical investment for the Möbius Foundation business case in the creation of a customized inventory management system. Investing in the Möbius Foundation customized inventory management system will ensure that European Kitchen and Entertainment’s business structure revamp for efficiency and success. Issues found in the investigation are highlighted in this document is what elicits the importance of European Kitchen and Entertainment investment to the Möbius Foundation business case.

Articulated in this document are the root cause of the business’s problems, and how information technology may solve its issue. Illuminated within this document are other components that are of the value to the proposed business case, as well as the identified stakeholders, risks, and critical success factors for the project.

Alternative solutions for European Kitchen and Entertainment were calculated and prepared for comparison. Based on this calculation, European Kitchen and Entertainment will conclude that the product creation done by the Möbius Foundation will be the most beneficial to this company. The alternative solutions have specific features for their products that are of no use to the company, or the features required will become an extra cost for the company, and almost all are redundant to the operation of the business.

### 2.1.2 Business Background

European Kitchen and Entertainment is an established retail bakeshop that produces oven-baked goods such as bread, cookies, cakes, pastries, and pies and sells them to customers. Additionally, it also serves as a café for customers, which serves and sells various types of imported coffee and tea from around the world. The other services they provide include catering. The owner is trying to setup and expand their businesses into wholesale bakery, along with entertainment.

### 2.1.3 Business Situation Analysis

There are three employees including the owner who work for the European Kitchen and Entertainment. The owner does her own accounting, and documentation. This process is all done manually, and through paperwork. The documents that the owner maintains are the following points:

- Timesheet of employees work hours

- Receipts and sales of catering orders

- Inventory tracking including stock check to determine whether perishable products are expired

- Product purchases from wholesale producers

- Operational costs

- Tracking of inventory needs

Other jobs performed by the owner include taking over the cashier, or the baker. It may include cleaning, and additional paperwork due to certain circumstances.

The cashier’s job in this business structure include processing customer orders through TD terminal, serving and processing customer orders, receiving payments from customers. Other notable job task that the cashier perform is taking bulk orders or catering orders and writing them down in a notebook for sales documentation.

The final employee is the baker, his job task includes the following; bakes product, tracks inventory uses in order to bake the products, manually tracks products for expiration and freshness, performs stock rotation, verbally notifies the owner of any stock deficiencies they may have.

| Description | Total Hours Per Week |
| --- | --- |
| Owner manual business documentation | 29 - 33 hours (may vary depending on the consistency of business throughout the week) |
| Server manual business documentation | 8 - 10 hours (may vary depending on the consistency of business throughout the week) |
| Baker manual business documentation | 6 – 8 hours (may vary depending on the consistency of business throughout the week) |

Figure 1 - Owner, Cashier, and Server Documentation comparison Weekly

Figure one demonstrates the number of hours each employee, and business owner take on documenting the business process, from taking orders from the customer, to filling the employee’s work time sheet.

### 2.1.4 Business Problem Examination and Root Causes of the Problem

After examining the business structure and process, the Möbius Foundation has found various deficiencies regarding the business process. Problems found in the business process include the following elements:

- disorganized storage, handling, and indecipherable documentation.

- documentation of timesheets is illegible.

- receipts, and point of sales bakery and catering order are handled through paper documentation, which are all disorganized, and improper documentation of the sales

- lack of online presence, which the owner has expressed their desire to expand into.

- inventory tracking of perishable products, and purchases of inventory is disorganization and relies heavily on manual, paper documentation.

- all monetary sales are done by paper, and documentation maybe inaccurate

- Verbally informing the owner of low inventory products needed for ordering

European Kitchen and Entertainment business process leaves most of the work done through manual documentation leading to potential errors or inviting illicit activities by the employees. The manual documentation also invites security threats such as theft, fire, acts of god (natural causes), and various other man-made event such as riots, looting, car driving and crashing into the store. Inaccurate documentation of inventory, and sales will lead this company to decrease its annual profits.

Upon broader analysis of this business structure this may lead this company to bankruptcy. Due to improper documentation, lawsuits by the employee may arise because of errors introduced during timesheet calculation and filing. Other risks identified also include soaring operational cost due to inadequate tracking of perishable products. Dissatisfied customers may also contribute to the failure of this company, which is caused primarily by incorrect documentation of sales purchase, and inventory required. The other issue at hand is the fact that the owner also wants to expand their business online and as a wholesale bakery shop and is virtually non-existent.

The root caused of the issues outline by the team stems from the fact that the owner and employee are computer illiterate. The Möbius Foundations primary objective is to ensure that the owner is given a solution to the problems outline in the above statement. Furthermore, the product that the Möbius Foundation has presented will resolve any issues and satisfy the owner in utilizing the tool and ensure the software/system is completely user-friendly.

## 2.2 Business Opportunity Analysis

### 2.2.1 Business Opportunity

In order to allow European Kitchen and Entertainment to flourish the following business criteria must be met:

- Cost Reduction

- Increased Efficiency

- Scalability and flexibility

- Advertisement other than word of mouth

- Security

It is upon these criteria that resolves the issues that plagues the client company and allows the opportunity for their business to expand. Moreover, this creates not only a business opportunity for the client, European Kitchen and Entertainment, but an opportunity for our foundation to present our capabilities and expertise. The customizable inventory management system will resolve all the client’s dilemma and allow them to meet all the business criteria in order to grow.

### 2.2.2 Stakeholder Analysis

Below is table 1 which list the stakeholders involved and the parties associated with the stakeholders.

| Stakeholders | Parties Involved |
| --- | --- |
| Client | European Kitchen and Entertainment Business - Owner - Employees: - Baker - Cashier/Server |
| Business Executives (Instructors) | - Andrew Campbell - Jason Fisher - Steven Shirley |
| Project Managers and Implementation Consultants | - Alina Larcencova - Daniel Tcherepanov - Mark Tan - Sean Dow |
| Customers (External) | - Clients and customers who purchase products from the European Kitchen and Entertainment |

Table 1 - Stakeholder Analysis

## 2.3 GAP Analysis

### 2.3.1 GAP Investigation

The gap currently resides mainly around the inability to connect to a wider market base from a lack of a web presence and the limitations presented from manual documentation and order handling. Without a dominant web presence there is an inability to draw from a greater market, and potentially losing business to better represented competition in the area. There currently is also a large gap in the amount of time and labour involved in manually handling every order. An ability to automate even a portion of the initial exchange when placing an order will free up time and energy that can be redirected at expansion or refining of the current product.

### 2.3.2 Analysis of Business Process

#### 2.3.2.1 Existing Process

Manual customer interaction and documentation entry is the current method of handling customer requests and expanding market presence. Expansion and operation are limited to the time available of the client to interact. Documentation and customer records are stored in a traditional system, labour and time intensive to manage. Lack of web presence also hinders client ability to expand and interact with a greater market.

#### 2.3.2.2 Desired Process

Desired outcome would be the automation of a large portion of the customer interaction through a front end webspace.  Although their will be people who prefer direct interaction and the need for follow-up with the customers clients the goal would be to automate a large amount of the process and free valuable manhours. Another primary goal would be digitization of records and products, allowing for easier referencing of clientele and simplified inventory management.

### 2.3.3 Constraints

Constraints in the implementation of the new system largely center around the lack of technical experience of the client, and potentially the end users. The system must be user friendly and easily accessible both for the end users and the client itself. Another limitation will be the time involved in digitizing previous orders and information. If too much time is spent, then the wasted man-power could be weighed against the practicality of having the system implemented but recent data should be entered to provide a referenceable order history and customer database day one. The overhead of the project must be kept in mind as well, as most small retail establishments cannot justify a large increase in monthly operating costs for quality of life improvements.

### 2.3.4 Risk Assessment

The risks involved with adopting the system are like the ones faced with any business adapting to a new system. The team must be mindful of keeping the system affordable, if the cost becomes too high then a small retailer will be unable to implement it. The primary risk will rely on the willingness of the customer to adopt and learn the new system, as well as the end user’s ability to interact with it. Another risk ever present will be downtime from unpredictable system failure on implementation. If the system is made unexpectedly unavailable from system failure or outside interference, then the legitimacy and marketability of the project will be put into question. Additional risks may be introduced as the owners, and employees may fail in getting accustomed to the new software/system. Furthermore, cyber security threats are present, and included in the risk assessment. In order to avoid additional risks, education and training will be assessed and initiated. The key will be making sure that the system will be beneficial enough to outweigh the risks.

### 2.3.5 Critical Factors to Success

Success will be achieved if the client becomes familiar and fluent in the system, allowing for much greater ability to reference orders, customer information, product management, and communicate with consumers more efficiently. The second pillar that will decide on the success of the system will be user uptake, if it is adopted and if it contributes to making the end user experience easier and more enjoyable. The third and final pillar that will decide on the success of the system will the efficiency achieved due to the optimization of the business process. If all conditions are met, then the project will be considered a success.

## 2.4 Strategic Alignment and Cost Benefit Analysis

### 2.4.1 Examination of Operational and Business Impact to the Stakeholders

Table 2 - Stakeholder and Operational Impact

| Stakeholders | Operational Impact |  |
| --- | --- | --- |
| Client: European Kitchen and Entertainment | The owner, and employees of the business may be impacted as consultants may come in to install various new hardware’s in the premises, in order to prepare the new customizable inventory management system. Other operational impact include the training of the owner and employees, and time for client stakeholders to get accustomed to the new software/system. |  |
| Business Executives (Instructors): Andrew Campbell, Jason Fisher, Steven Shirley | The only operational impact will be the time spent reporting the progress of the project and product, and the milestones completed. |  |
| Project Managers and Implementation Consultants [1]: Alina Larcencova, Daniel Tcherepanov, Mark Tan, Sean Dow | As other projects are worked, the operational impact may include overtime hours, extra time on research, and additional consultation from external sources. |  |
| Customers (External) | The operational impact to the customers, include reduce quality of services, as owners and employees get accustomed to the new software/system. |  |

The table below, table 3 – Stakeholders and Business Impact, list the stakeholders and business impact on the stakeholders.

| Stakeholders | Business Impact |
| --- | --- |
| Client: European Kitchen and Entertainment | Once the project has been completed, and delivered, the business owner will be able to grow their business. This is largely thanks to the optimization of their business operation, and framework. The issues are stated on section 1.4 of the document. |
| Business Executives (Instructors): Andrew Campbell, Jason Fisher, Steven Shirley | The business executives of the Möbius Foundation will be able to benefit from the product that the project managers, and consultants will make through the successful completion of the project/product. Since the objective of the Möbius Foundation is to consult and satisfy other business needs, the successful completion of the project will indicate that other customers may procure our services. |
| Project Managers and Implementation Consultants [1]: Alina Larcencova, Daniel Tcherepanov, Mark Tan, Sean Dow | Successful competition of the product could bring other customers to obtaining our services, and this client may also want to attain our services in the future. |
| Customers (External) | As efficiencies are introduced in the European Kitchen and Entertainment, the quality of product may increase, and errors pertaining to the documentation of sales are reduced. |

Table 3- Stakeholders and Business Impact

## 2.5 Solutions and Cost Benefit Analysis

### 2.5.1 Solutions Part One – Product Analysis

| Products |  | The Möbius Foundation Customized Inventory Management System |  | Oracle NetSuite Inventory Management System [2] | QuickBooks Desktop Enterprise [3] |  | inFlow Inventory [4] |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Description | A customizable inventory management system software that is price competitive. It can meet client’s business needs and solve any deficiencies in the business process. |  | A business/inventory management software offered by Oracle and are advertise to small/medium businesses. Extra features are vaguely stated, and consultation must be completed to be informed about the features |  | Intuit QuickBooks Desktop Enterprise provides various features to owners that also operate as an accounting software. | inFlow inventory management system is a software that manages the tracking of various products within the company. |  |
| Key Features | - Inventory tracking - Website for clients and purchases - Wholesale producer order, and purchase documentation - Alerts of expiration of perishable products - Enhanced Security - Sales tracking - Employee timesheet tracking - Barcode scanning - Any other features the client may want, or sponsors |  | Hardware cost, [37] license cost, implementation cost, training cost, and extra features are hidden and not advertised unless consultation is done by the company. [5] |  | - Invoicing - Business operation graph generation - Employee time tracking - Profit management tracking - Remote hosting for extra ($) [6] - Additional user license for extra ($) [7] | - Product customer and vendors - Sales - Tracking of products, from sales, expiration, or restock - Business report - Customer management - Profit tracking - E-commerce product tracking - Barcode tracking [4] |  |

Table 4- Product Analysis

## 2.5.2 The Möbius Foundation Project Solution Part Two Cost Benefit Analysis

2.5.2.1 Description
The various table calculation is regarding the hardware cost, the days work by the Möbius Foundation for the project implementation, and the total cost of for the implementation and creation of the software, and the combined total cost.

#### 2.5.2.2 Initial Hardware Cost Analysis of the Möbius Foundation Project

| Hardware | QTY | Price EA (CAD) | Total Price (GST included) (CAD) |
| --- | --- | --- | --- |
| HP ProLiant 385 G7 [8] | 1 | $ 2625.93 | $ 2757.23 |
| Raspberry Pi [9] | 2 | $ 59.95 | $ 125.90 |
| Computer Monitor [9] | 2 | $ 139.95 | $ 293.90 |
| Keyboard [10] | 2 | $ 14.99 | $ 31.48 |
| Mouse [9] | 2 | $ 9.09 | $ 19.09 |
| Switch [11] | 1 | $ 29.99 | $ 31.49 |
| Ethernet Cable Cat-6 [12] | 4 | $ 11.87 | $ 49.85 |
| Webcam [13] | 1 | $ 16.99 | $ 17.84 |
| Barcode Scanner [14] | 1 | $ 23.80 | $ 24.99 |
| Total | 14 |  | $ 3351.77 |

Table 5 - Hardware Cost Analysis for the Möbius Foundation Project

#### 2.5.2.3 Initial Estimated Employee Cost Analysis of the Möbius Foundation Project

| Holiday | Date | Number of Days |
| --- | --- | --- |
| Family Day | February 17 | 1 |
| Reading Week | February 18 - 21 | 4 |
| Good Friday | April 10 | 1 |
| Easter Monday | April 13 | 1 |
| Total |  | 7 |

Table 6 - Holiday from January to April

| Description | Days |
| --- | --- |
| Total Days of Work from January 6, 2020 to April 17, 2020 Excludes: Weekends and Holidays | 64 |
| Sabbatical Days/Duvet Days | 6 |
| Total | 58 |

Table 7- Total Work days excluding Holidays and Weekends

| Employee | Total Days Expected in Completion of Project | Total Expected Project Salary Cost (Based $24/Hr) |
| --- | --- | --- |
| Alina Larcencova | 58 Days | $1392.00 |
| Daniel Tcherepanov | 58 Days | $1392.00 |
| Mark Tan | 58 Days | $1392.00 |
| Sean Dow | 58 Days | $1392.00 |
| Total: |  | $5568.00 |

Table 8- Initial Salary Expectation

| The Möbius Foundation Estimated Project Cost of the Customizable Inventory Management System |  |
| --- | --- |
| The Möbius Foundation Estimated Hardware Cost: | $ 3351.77 |
| The Möbius Foundation Estimated Employee Cost: | $ 5568.00 |
| Total: | $ 8919.77 |

Table 9 - Initial Total Cost

### 2.5.3 Alternative Solutions Part Three – Solutions – Cost Benefit Analysis

| Software | Estimated Initial Software Monthly Price |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| The Möbius Foundation Customizable Inventory Management System | Total Estimated Price: $8919.77 ¦ No Monthly Subscription Fee |  |  |  |  |  |  |
| Oracle NetSuite [15] | Base price per month: $999 USD (Cost may vary, this is a baseline price. All the prices were not mentioned as Oracle NetSuite wants consultation performed first and will hand the final cost after they assessed the business needs, and additional modules/features that will cost extra. [16] |  |  |  |  |  |  |
|  | Price per additional user: $99 USD [17] |  |  |  |  |  |  |
|  | Additional cost includes: licensing, hardware, training, features, and implementation. [18] |  |  |  |  |  |  |
| QuickBooks Desktop Enterprise [6] | Users | 5 | 10 | 15 | 20 | 25 | 30 |
|  | Hosting | $ 484.00 CAD | $ 836.00 CAD | $ 1188.00 CAD | $ 1518.40 CAD | $ 1870.40 CAD | $2200 CAD |
| Inflow Inventory [18] | Base price per month: $599 USD (no CAD) |  |  |  |  |  |  |
|  | Price per additional user: $49 USD |  |  |  |  |  |  |

Table 10 - Product Solution Monthly Cost Analysis

#### 2.5.3.1 Alternative Solutions Part Three Cost Benefit Analysis Currency Evaluation

Table show the exchange rate of USD to CAD dollars. The calculated cost benefit solution - products listed for the client require the analyzed cost in Canadian dollars, since some like inFlow Inventory are only listed in US dollars and have no Canadian counterpart to sell their products.

| XE Exchange Rate USD to CAD (Bank Exchange Rate Varies) as of October 20, 2019 |  |  |
| --- | --- | --- |
| USD | = | CAD |
| $ 1.00 |  | $ 1.31 |

Table 11 - XE Currency Exchange Rate USD TO CAD [20]

#### 2.5.3.2 Alternative Solutions Part Three Cost Benefit Analysis One Year Cost Benefit Analysis

Graph 1 - Annual Costs Analysis of Solutions

#### 2.5.3.3 Alternative Solutions Part Three Cost Benefit Analysis Ten Year Cost Benefit Analysis

Graph 2- Cost Analysis of Solution 10 Years

## 2.6 Recommended Product for Business Needs

### 2.6.1 Evaluation of Product Solution and Recommendation

The Möbius Foundation recommends our proposed product solution, a customized inventory management system. This will serve all the business needs and resolve and issues regarding the current business structure. Although the initial annual cost analysis of the Möbius Foundation product is a lot higher than QuickBooks Desktop Enterprise product, the cost projection of the QuickBooks Desktop Enterprise will far exceed that of our company in two years. Graph 3 demonstrates the cost differences between the two products within two years.

Graph 3- Cost Analysis Comparison in Two Years

The product proposed by the Möbius foundation has already beaten the cost of the two competitors, as seen in figure 1 of section 4.3.3 of the document. This demonstrates the cost savings of the product that the Möbius foundation has proposed and will implement. Additional costs that may be introduced by choosing alternate solutions include currency fluctuation, which may add to the monthly and yearly fee; overall contribute to the increase of operational cost for the business. Additional issues that may be found with each product include:

- QuickBooks Desktop Enterprise [7]

  - Website frontend for the client, and do not address clients need of expanding through the web.

  - Product tracking for expired products unavailable

  - Security threat due cloud hosting, from Ransomware Attack [19]

  - License payment per year to use product

  - Unfriendly user interface

  - Optimization, and business needs are not satisfied

- inflow Inventory [18]

  - Bakery/Kitchen workflow specialization

  - GUI interface is too simple and does not match client needs.

  - The software relies heavily on the cloud, and therefore any outage of the services will affect the process of the business

  - Currency fluctuation may bring the extra cost to the company as this product is charged in USD.

- Oracle NetSuite Inventory Management System [20]

  - This company may be able to dictate the terms and cost it may charge to European Kitchen and Entertainment. The additional features, license, implementation, and hardware cost are bound by consultation, and this company performs the business assessment. The price could be fluctuated by the consultant of that company, based on the company profitable.

European Kitchen and Entertainment may want features that are not introduced by the Möbius Foundation proposed recommended product. However, the Möbius Foundation will work the European Kitchen and Entertainment to deliver and customized an inventory management software/system that will meet the current and future business needs of the owner. Additional features that will be included are security, which is intrinsic to the growth of the business. These security features for the software/system that the Möbius will create upon approval will meet regulated standards. It will bring value and improve the business structure and profitable for European Kitchen and Entertainment.

### 2.6.2 Project Constraints, Assumptions, Risks, and Dependencies

#### 2.6.2.1 Project Constraints

Key project constraints include cost, scope, and time, which inevitably affects the quality of the project and product for the European Kitchen and Entertainment.  Cost overrun could be introduced as problems may arise from other errors by mishandling hardware, or errors in the coding of the software. The scope of is also a constraint of the product if the European Kitchen and Entertainment, or business executives decide to supplement the proposed business case with additional features. Time may also play a factor in project constraints if the Möbius Foundation members do not adhere to the project schedule.

#### 2.6.2.2 Assumptions and Risks

Risk that are included in the project are the follow points listed below:

- Failing to meet project deadline.

- Psychological burnout due to overwork.

- Team members not pulling their weight.

- Team members falling sick, or ill due to physical sickness.

- Personal/psychological issues causing quality of the product produce to decline.

- Acts of God/Nature hindering members inability to complete project on time.

- Added scopes by business executive(instructors), or client hindering the quality of the features of the solution.

- Societal unrest such as riots, or demonstration.

- Team members failing to meet the standards of the organization due to lack of knowledge.

- Time constraints.

#### 2.6.2.3 Dependencies

The project is highly dependant on the risk, the time management, and resources allocated by the client and executives. Time will play an important factor is dependant to the project’s success

### 2.6.3 Project Milestones and Performance Measures

To complete this product within the allotted time, the Möbius Foundation shall develop a project Gantt chart, which shall be submitted on December 3, 2019. This project Gantt chart will entail our team's daily, weekly and monthly scheduled tasks to accomplish and finish. Further details of project milestones and performance measures will be disclosed as soon as the project proposal due on November 4, 2019, and this business case is approved.

# 3 – Scope

## 3.1 The Final Product and Stakeholders Expectations

| The Möbius Foundation Inventory Management System will feature the following: |  |
| --- | --- |
| 1. | Frontend Website for company exposure, and customer review, feedback, and e-mail submission and the customer e-mail will be used for in-store e-mail promotions. |
| 2. | The frontend of the website will also include featured instore products. |
| 3. | A website portal for the admin and staff to login. |
| 4. | The portal for the admin will include, a management tool to keep track of instore inventory, add and remove catering orders, and a time sheet to keep track of their employees work hours. They will also have the ability to add and remove products from the website. |
| 5. | The portal for the admin will include, a management tool to keep track of instore inventory, add and remove catering orders, and a time sheet to keep track of their employees work hours. |
| 6. | The portal for the staff will include, a time tracking sheet, the ability to add and remove catering orders, and the ability to clock in and out. |
| 7. | A user manual so that the stakeholders can utilize the Inventory Management System. |
| 8. | The server will include a server services of DHCP, DNS, Mail service, Web services. |
| 9. | An isolated database for instore only inventory tracking of baked goods. |

## 3.2 High Level Budget

| High-Level Budget |  |  |  |  |
| --- | --- | --- | --- | --- |
| Description | Units/Hrs | Cost | Total ($) | WBS Level Total |
| Phase I: Initial Setup and Software Configuration |  |  |  | $ 9394.75 |
| 1.) Project Management ¦ Labour | 4/15hrs | $ 60.00 | $ 3600.00 |  |
| 2.) Hardware |  | $ 3173.00 | $ 3173.00 |  |
| 3.) Software/Licensing Fee |  | $ 2621.75 | $ 2621.75 |  |
| Phase II: Scripting, Database Designing |  |  |  | $ 16,800.00 |
| 1.) Project Management ¦ Labour | 4/70 | $ 60.00 | $ 16800.00 |  |
| Phase III: Script, and Database Implementation and Error Checking |  |  |  | $ 7200.00 |
| 1.) Project Management ¦ Labour | 4/30 | $ 60.00 | $ 7200.00 |  |
| Phase IV: Product Testing and Security Implementation |  |  |  | $ 2400.00 |
| 1.) Project Management ¦ Labour | 4/10 | $ 60.00 | $ 2400.00 |  |
| Total: |  |  |  | $ 35,794.75 |

## 3.3 Product Features Exclusion

| What is Excluded? |  | Why? |
| --- | --- | --- |
| 1. | An alert system for perishable food items and nearly expired perishable products. | After researching the alert system for the perishable product. The entire business process would not be relevant towards the bakery/catering business. The Alberta Public Health Act, Food Regulations stipulates that stored food must be clearly labelled and identified with their contents and in a manner that prevents contamination. The food must either remain stored a separate container clearly marked and dated. The entire process would not be beneficial to the inventory management system as bakery shops mostly have a high turn-over rate for certain products like flour and egg. If they were to track such inventory, regulations stipulate that they be contained in a certain type of equipment and that they be clearly labelled and marked. Therefore, the client must then continuously print special labels, and scan that printed barcode in order to track that perishable food item. The cost-overrun of printing labels in the long run would not be cost effective for the client and would probably introduce more problems for them since they must continuously print labels and place them over the container. |
| 2. | An automated low inventory alert required for baking. | The low inventory alert system was supposed to alert the owner of their specified needs in the event that certain items are low. However, given the nature of the business the high-turn over rate of certain inventory to bake the products will not make this feature relevant. Furthermore, it is difficult to the track business activity of our client, and the number of customers they may receive. |
| 3. | A website for client to purchase products. | Since the products that the client sells has small-life shelf, it is perishable, and there is only a limited amount of baked goods they can produce in a day, this entire feature would not be relevant to introduce. The high-turn over rate of products will again make this certain feature irrelevant. After further research, certain bakery stores around Calgary do not offer online ordering via their website. Furthermore, they would partner up with a second party store such as “Skip the Dishes”. |
| 4. | Continuous and on-going technically support after the product has been created. | This was not part of our features. We of the Möbius Foundation do offer after-sale technical support. |
| 5. | Not stated in the business case, or the scope | Any other features that was not stated in the business case or will not be part of the final product. |
| 6. | An integrated instore tracking inventory of baked good with the web-portal administrator admin. | Unfortunately, the administrator web portal already queries multiple databases. Therefore, the instore-inventory tracking must be a separate and isolated system in order to avoid any issues with latency, and queries. |

# 4 – Methodology
4.1 Methodology Complete Flow Chart

## 4.1 Methodology Analysis

There are multiple users that will be interacting with the interface, they are the owner, and the employees. User interaction with the services in terms of user-system relationship are defined in the table below.

| User | System |
| --- | --- |
| Owner | The owner will have access to four different databases. Those databases will be stored in the server, and the owner will be access it using the web portal interface. The database will be as follow, employee hours database, employee account database, customer database, and catering order database. For the owner to access their management/administrator web portal, they must be able to authenticate themselves by inputting their username and password. Afterwards, the owner will have a management portal where they can add/remove employee portal access, add/remove catering order, reset password for employees. They can also access employee hour timesheet and be able to add hours and remove hours from an employee’s time-worksheet. |
| Employees | The employees will be able to login after authentication, and access their time-tracking portal, view their hours, and add and remove catering orders. What they will be accessing is a computer interface, along with the network, to connect to the main web portal. This web portal will include time-tracking to clock in and out, view their hours, view catering orders, and add/remove catering orders. |

# 5 – Assumption and Constraints

Task: Initial meeting

Dependencies:

- Availability of the client and continued interest in the project.

Constraints:

- Continued financial success of the client, the continued interest in the project, and the available time for the client to attend a formal meeting before project initiation.

Assumptions:

- The client will remain interested in an investment it their infrastructure. Informal contact has been had with the client during the semester and The Mobius Foundation is convinced this will not occur.

Task: Budgeting

Dependencies:

- Ensuring that the project remains affordable and within desired budget of the customer

Constraints:

- The limited budget of a small business owner may be prohibitive

Assumptions:

- Without a formal meeting with the client the team must plan and budget out the project with realistic, affordable, and justifiable costs in mind

Task: Hardware Acquisition

Dependencies:

- Ensuring access and funding to acquire the prerequisite hardware to begin the project and implementation of framework

Constraints:

- The affordability and availability of desired server and model, as well as the associated connections and networking hardware

Assumptions:

- Continued availability of equipment can be sourced from used hardware, worst case scenario is the team has a backup situation of using Mark Tan’s personal server

Task: Software Selection

Dependencies:

- The affordability and potential prerequisite drivers of software

Constraints:

- Compatibility of services desired with selected hardware, budget restraints, and user friendliness for client.

Assumptions:

- There are several software choices for management of the database and other services desired for the project. If one proves to be incompatible for any reason, there will be backup options.

Overall Constraints & Assumptions

The Mobius Foundation will have to be mindful of the budget when selecting hardware and software to implement for the project. As a small business owner, the affordability of the project will a top priority. The Mobius Foundation will have to avoid creeping scope as much as possible, although there may be desired features if it causes the project timeline and budget to change too much the project will become infeasible. Due to the luxury of a four-person team The Mobius Foundation is likely to finish the deliverable on time and will be able to achieve the milestones set.

# 6 – Functional Specification

## 6.1 High Level Work Breakdown Structure (WBS)

| Phase I: Initial Setup and Software Configuration |  |
| --- | --- |
| 1. | Hardware Setup |
| 1.1 | Configure Server |
| 1.2 | Install OS |
| 1.3 | Install Virtualized OS |
| 1.3.1 | Install Windows Server 2012 R2 Hyper-V |
| 1.3.2 | Install Virtualized Windows Server 2016 Standard |
| 1.3.3 | Install Virtualized CentOS 7 |
| 1.3.4 | Install Virtualized CentOS 7 |
| 1.4 | Update Operating Systems |
| 1.5 | Configure Raspberry Pi |
| 1.6 | Configure and virtualize OS to ensure proper network connectivity |
| 1.7 | Install Server Services |
| 1.7.1 | Install pfSense configured with Firewall and DHCP services |
| 1.7.2 | Install Active Directory Domain Services on virtualized Windows Server 2016 (DNS Server should automatically install with ADDS) |
| 1.7.3 | Install Web Server on CentOS 7 |
| 1.7.4 | Install Mail Server on CentOS 7 |
| Phase II: Scripting, Database Designing |  |
| 2. | Create database for employee accounts, timesheet, customer, catering, and instore-products |
| 2.1 | Test the functionality of each database. |
| 2.2 | Develop web-interface for front-end website. |
| 2.3 | Test the functionality of website interface and ensure outside clients can access the website |
| 2.4 | Create interface for Raspberry Pi interface for instore barcode scanning |
| 2.5 | Develop additional features for the front-end website. |
| Phase III: Script, and Database Implementation and Error Checking |  |
| 3. | Ensure all code and test the functionality of database and front-end web-portal |
| 3.1 | Ensure functionality of between all different interface’s customer, admin, and employee portal |
| 3.2 | Ensure Raspberry Pi software is functioning properly, and interfaces shows no error |
| Phase IV: Product Testing and Security Implementation |  |
| 4. | Implement OS Hardening on all OS and Virtualized OS |
| 4.1 | Ensure functionality after OS Hardening |
| 4.2 | Perform security testing on web-site to ensure no web vulnerability occurs. |
| 4.3 | Ensure product is tested, and no errors occur. |

## 6.2 Assets List

| # | Item | QTY | Price (with GST) | Total |
| --- | --- | --- | --- | --- |
| 1 | HP ProLiant DL385 G7 Server | 1 | $ 2757.23 | $ 2757.23 |
| 2 | Raspberry Pi 3 B+ | 1 | $ 125.90 | $ 125.90 |
| 3 | Barcode Scanner (Wireless) | 1 | $ 41.99 | $ 41.99 |
| 4 | Computer Monitor | 2 | $ 139.95 | $ 293.90 |
| 5 | Keyboard | 2 | $ 31.49 | $ 62.98 |
| 6 | Mouse | 2 | $ 19.09 | $ 38.18 |
| Total |  | 9 | $ 3,107.46 |  |

## 6.3 Wage Analysis for Individual Team Members

### 6.3.1 January to April Listed Holidays

| Holiday | Date | Number of Days |
| --- | --- | --- |
| Family Day | February 17 | 1 |
| Reading Week | February 18 - 21 | 4 |
| Good Friday | April 10 | 1 |
| Easter Monday | April 13 | 1 |
| Total |  | 7 |

### 6.3.2 Number of Hours to complete Northern Lights including Sabbatical\Duvet Days

| Description of Project Work Hours | Hours |
| --- | --- |
| Total Number of Hours Per Project Class (Assuming 3 Hours) | 3 |
| Total Hours Per Week for Project Class | 9 |
| Total Hours for Sabbatical Days\Duvet Days | 3 |
| Total Hours for Listed Holidays Affecting Project Class | 6 |
| Total Hours for Project Class Winter Semester | 90 |
| Estimated Total of Extra Hours Required for implementation of Project | 25 |
| Total Hours for Winter Semester excluding Sabbatical Days, Duvet Days and Holidays affecting Class Hours | 125 |

### 6.3.3 Total Calculated Salary to Complete this Project

| Employee | Total Hours Expected in Completion of Project | Total Expected Project Salary Cost (Based $60/Hr) |
| --- | --- | --- |
| Alina Larcencova | 125 Hrs. | $ 7500.00 |
| Daniel Tcherepanov | 125 Hrs. | $ 7500.00 |
| Mark Tan | 125 Hrs. | $ 7500.00 |
| Sean Dow | 125 Hrs. | $ 7500.00 |
| Total: |  | $ 30000.00 |

## 6.4 Components

### 6.4.1 Hardware

#### 6.4.1.1 Component Overview

The HP ProLiant DL385 G7 Server will have be installed with a Windows Server 2012 R-2 Hyper-V as a server services, it will store all the database, except the instore inventory database, along with a virtualized Windows Server 2016 DC and DNS Server, and a separate virtualized CentOS 7 Mail Server and Apache Web Server. The computer monitor, keyboard and mouse will be connected to this server, and will be used to interact with the Windows Server Hyper-V 2016 GUI interface.

The Raspberry Pi 3 B+ will be utilized as the main machine where the employees and owners will scan to place the instore baked products and be able to log when a product has been sold. The Raspberry Pi will also have a connected a wireless barcode scanner.

The Tera Wireless Barcode Scanner 1D Wireless Receiver, will scan the printed barcode scanner that was place on the plastic containers that hold the baked products. This hardware component will work with the Raspberry Pi 3 B+.

#### 6.4.1.2 Hardware Sub-component and Budget Overview

| # | Item | QTY | Price (with GST) | Total |
| --- | --- | --- | --- | --- |
| 1 | HP ProLiant DL385 G7 Server | 1 | $ 2757.23 | $ 2757.23 |
| 2 | Raspberry Pi 3 B+ | 1 | $ 125.90 | $ 125.90 |
| 3 | Barcode Scanner (Wireless) | 1 | $ 41.99 | $ 41.99 |
| 4 | Computer Monitor | 2 | $ 139.95 | $ 293.90 |
| 5 | Keyboard | 2 | $ 31.49 | $ 62.98 |
| 6 | Mouse | 2 | $ 19.09 | $ 38.18 |
| Total |  | 9 | $ 3,107.46 |  |
| # | Hardware Budget Breakdown |  |  |  |
| 1 | Server Hardware Cost | $ 3107.46 |  |  |
| 2 | Initial Hardware Setup and Configuration | $ 120.00 |  |  |
| Total |  | $ 3,227.46 |  |  |

#### 6.4.1.3 Hardware Requirement to be Successful

In order to fully implement each component of the product, it is essential that all hardware components and assets list be purchased and given to the Möbius Foundation. Since the barcode scanning inventory tracking system is separate and an isolated system, an extra computer monitors, keyboard, and mouse is required to demonstrate to the owner the graphical user interface of the barcode scanned instore products. The rest of the other components are essential since the features also include are a front web portal that allows the owner to interact with employees, work-time sheet, or employees, time-sheet, a database to add/remove catering orders, a front-end website for customer exposure and promotional e-mail.

### 6.4.2 Software

#### 6.4.2.1 Software Component Overview

Software Operating Systems included for this product will be:

- Windows Server 2012 R2 Hyper-V Server

- Windows Server 2016 Server

- Linux CentOS 7

- Raspbian (OS for Raspberry Pi 3 Model B+)

Software/Program/Automated Scripts:

- Front-end Website Portal (multiple features)
This web portal will have access to 4 different types of database that include, order database, employee hours database, employee account database, and a customer database. This website will be created using Django/HTML/CSS.

- Database
The four different types of database will be created and stored using MySQL.

- The Pi Barcode Scanning Product
This script will be having its own interface, and mostly used to track instore inventory.

#### 6.4.2.2 System Requirements

| Operating System: | Raspbian (Raspberry Pi 3 B+ Operating System) |  |
| --- | --- | --- |
| Disk space requirements: | Minimum recommended card size is 8GB for a fully functioning Raspbian OS on a Raspberry Pi 3 Model B+ | A 64GB SD card size to store the database for the instore-inventory. |
| Operating System: | Windows Server 2016 Standard |  |
| Processor: | Minimum: 1.4 GHz 64-bit processor |  |
| RAM: | Minimum: 512MB |  |
| Disk space requirements: | 32GB |  |
| Network adapter requirements: | Gigabit (10/100/1000baseT) Ethernet Adapter |  |
| Other Requirements: | Optical Storage – DVD Drive (Only if installing DVD Media) |  |
| Operating System: | Windows Server 2012 R2 Standard with Hyper-V |  |
| Processor: | Minimum: 1.4 GHz 64-bit processor |  |
| RAM: | Minimum: 512MB |  |
| Disk space requirements: | 32GB |  |
| Network adapter requirements: | Gigabit (10/100/1000baseT) Ethernet Adapter |  |
| Other Requirements: | Optical Storage – DVD Drive (Only if installing DVD Media) Super VGA (800x600) |  |
| Operating System: | Linux CentOS 7 |  |
| Processor: | 1 CPU |  |
| RAM: | 1 GB RAM |  |
| Disk space requirements: | 20GB |  |
| Network adapter requirements: | Gigabit (10/100/1000baseT) Ethernet Adapter |  |

#### 6.4.3.3 Budget Overview

| # | Item | QTY | Licensing Price ($ CAD) |
| --- | --- | --- | --- |
| 1 | Windows Server 2016 Standard |  | $ 1278.90 |
| 2 | Windows Server 2012 R2 Standard with Hyper-V | 1 | $ 1342.85 |
| Total |  |  | $ 2621.75 |

This is assuming that the exchange rate of USD to CAD is $ 1 USD = $1.45 CAD.

| Software Budget Breakdown |  |  |
| --- | --- | --- |
| # | Item | Cost $ (CAD) |
| 1 | Windows Server 2016 Standard | $ 2621.75 |
| 2 | Software Scripting/Creation | $ 21600.00 |
| Total |  | $ 24221.75 |

#### 6.4.3.4 Software Requirement to be Successful

The factors for the successful implementation of the software side include

- Operating System:

  - All Operating Systems, Windows Server 2012 R2 Standard Hyper-V, Windows Server 2016, and Linux CentOS 7 has been fully tested and configured to work inside the HP-ProLiant Server.

- Software/Program/Automated Scripts:

  - Database MySQL:

    - The database created in MySQL has been created, tested to properly query certain information

    - Table relationships for the web-portal interface has been connected and properly scripted.

    - Database works in conjunction with the web-portal, and the separate Raspberry Pi interface.

  - Front-end Web Portal (multiple features)

    - The front-end web portal can handle the multiple query from database.

    - The front-end web portal is functioning properly, and the different stakeholders involved can access it without any error, and utilize all the features stated

    - The different scripting language utilize such as Python Django, HTML, CSS, and MySQL can work together with no issues.

    - All the automated scripts that come with the web-portal are properly returning correct queries from the database with no errors, and the web-portal database queries are functioning.

  - Raspberry Pi Inventory Barcode Tracking

    - The Raspberry Pi wireless barcode is functioning properly, in conjunction with the script

    - The Raspberry Pi interface can scan and add instore products to database

    - Script to mark products as sold in database when products are sold the database will mark them as sold, and administrator will be able to view it in a form of a PDF file.

### 6.4.3 Networking

#### 6.4.3.1 Networking Component Overview

The network interface will be connected to the HP ProLiant DL385 G7 server which will be redirected into the pfSense virtualized instances. The pfSense will act as firewall and a DHCP server distribute IP addresses to the connected virtualized server services. The following hardware devices is how each instance with be connected to the network:

| Device | Network Connection Type |
| --- | --- |
| HP ProLiant DL385 G7 Server | Connected to internet |
| Raspberry Pi 3 Model B+ | Connected to HP ProLiant DL385 G7 using the pfSense virtualize instance. |

The network protocols used for this project are the following:

- DHCP

- DNS

- HTTPS

- SMTP

- IMAP/POP3

The server will have virtualized instance of Windows Server 2016, as well as a separate virtualized instance of CentOS 7 for the webserver and a separate virtualized instance of CentOS 7 mail-server.

There will the main OS for the HP-ProLiant DL385 G7 Server the Windows Server 2012 R2 Standard Hyper-V OS, that server will virtualized an instance of the pfSense acting as the DHCP Server/Firewall that will assign an IP address to the virtualized instance of Windows Server 2016 which has the DNS Server and this server will provide name resolution for the other server services. The other mail server services will be used for the mass-mail promotion. The web server services a virtualized instance of Linux CentOS 7 will utilize HTTPs. Each server services will have a static IP address that will be assigned to them by pfSense.

#### 6.4.3.3 Networking Requirement to be Successful

- In order to successfully create the network protocol all, the hardware must be configured properly and be able to have network access and ping each other.

- The pfSense DHCP Server is functioning properly and configured as a DHCP to assign static IP addresses to the essential server services.

- The virtualized instance of Windows Server 2016 acting as the DC/DNS is properly resolving name resolutions.

- All hardware devices, and virtualized instances are receiving proper static IP address and network settings from the pfSense DHCP server.

### 6.4.4 Security

#### 6.4.4.1 Security Component Overview

Security is vital to this product. The major components of the security include the following:

- Bug-testing and ensuring all codes for the front-end website meets security standards and cannot be DDoS, have the login authentication brute forced. Furthermore, the codes will be tested to ensure no SQL injection occur, cookies are not stolen.

- SSL will be implemented for the web services to ensure a secure and encrypted connected is created for the owner, employees, and customers.

- Server hardening, and OS hardening policies will be implemented to ensure that there will be unauthorized access by nefarious individuals.

- Login authentication for the web portal will be implemented in order to ensure the correct users are able to login and access their individual portal (administrator can only access the administrator portal, and employee can only access the employee portal).

#### 6.4.4.2 Budget Overview

| Security Budget Breakdown |  |  |
| --- | --- | --- |
| # | Item | Cost |
| 1 | Security Implementation (4 x $60 x 5 Hrs) | $ 1200.00 |

#### 6.4.4.3 Security Requirement to be Successful

- For security to be implemented successfully, OS hardening policies should be implemented and enacted, configuring the policies for the Windows Server, and configuring the conf files in the Linux CentOS 7.

- All front-end website codes should be checked and ensure they are properly coded to ensure security.

- All ports not used for the main server and virtualized servers are closed.

- SSL certifications are properly implemented and configured so clients can access this website.

- Anonymous users cannot login, or brute force their way to the login authentication.

- Ensure critical updates are installed in all the operating systems utilized.

### 6.4.5 Server Services

#### 6.4.5.1 Server Services Component Overview

The server services that will be utilized by the product include DHCP service, DNS service, Web services, Mail services, Hyper-V, and an Active Directory Domain Controller.

Each server services functions include:

- DHCP Service
This will be utilized by the pfSense virtualized instances OS and will assign a static IP address to the virtualized instances of Windows Server 2016 and two other virtualized instances of Linux CentOS 7.

- Active Directory Domain Controller/DNS Server
One of the virtualized instances of Windows Server 2016 Standard will be an Active Directory Domain Controller with a DNS server resolving name resolutions for the other virtualized server services. The virtualized instances of CentOS 7 installed with web server services, and the other virtualized instance of CentOS 7 installed with the mail-server will be part of this domain.

- Web Server Service
The virtualized CentOS 7 will host this web-server and host the interface which the owner, employees, and customer will be able to access. Additionally, the database will also be held on this server.

- Mail Server Service
The virtualized CentOS 7 will host this mail-server. This mail server-services will be able to interact with the web-server services, so that the administrator, or rather owner can ascertain the customer submission e-mail for instore promotions.

#### 6.4.5.3 Budget Overview

| Server Service Budget Breakdown |  |  |
| --- | --- | --- |
| # | Item | Cost |
| 1 | Security Implementation (4 x $60 x 10Hrs) | $ 2400.00 |

#### 6.4.5.4 Server Services Requirement to be Successful

In order to successfully integrate all server services, the network components must be configured and functioning properly. The other critical factors to success is ensuring all components are functioning properly, and configured correctly.

# 7 – Project Gantt Chart

| ID | % Complete | Task | Duration | Start | Finish |
| --- | --- | --- | --- | --- | --- |
| 1 | 0% | The Mobius Foundation Capstone Project | ∞ | 2020-01-07 | 2020-04-17 |
| 2 | 0% | Kickoff Meeting |  | 2020-01-07 | 2020-01-07 |
| 3 | 0% | Review Planning & Plan Meeting | 60 Min | 2020-01-07 | 2020-01-07 |
| 4 | 0% | Initiate Meeting | 2 min | 2020-01-07 | 2020-01-07 |
| 5 | 0% | Discuss Agenda | 15 Min | 2020-01-07 | 2020-01-07 |
| 6 | 0% | Discuss Progress | 5 Min | 2020-01-07 | 2020-01-07 |
| 7 | 0% | Review Action items | 5 Min | 2020-01-07 | 2020-01-07 |
| 8 | 0% | Milestone: Kickoff Meeting Complete | 0 Min |  | 2020-01-07 |
| 9 | 0% | Phase 1 Meeting |  | 2020-01-20 | 2020-01-20 |
| 10 | 0% | Plan Meeting | 15 Min | 2020-01-20 | 2020-01-20 |
| 11 | 0% | Initiate Meeting | 2 min | 2020-01-20 | 2020-01-20 |
| 12 | 0% | Discuss Agenda | 10 Min | 2020-01-20 | 2020-01-20 |
| 13 | 0% | Discuss Progress | 5 Min | 2020-01-20 | 2020-01-20 |
| 14 | 0% | Review Action items | 5 Min | 2020-01-20 | 2020-01-20 |
| 15 | 0% | Milestone: Phase 1 Meeting Complete | 0 Min |  | 2020-01-20 |
| 16 | 0% | Phase 2 Meeting |  | 2020-02-20 | 2020-02-20 |
| 17 | 0% | Plan Meeting | 15 Min | 2020-02-20 | 2020-02-20 |
| 18 | 0% | Initiate Meeting | 2 min | 2020-02-20 | 2020-02-20 |
| 19 | 0% | Discuss Agenda | 10 Min | 2020-02-20 | 2020-02-20 |
| 20 | 0% | Discuss Progress | 5 Min | 2020-02-20 | 2020-02-20 |
| 21 | 0% | Review Action items | 5 Min | 2020-02-20 | 2020-02-20 |
| 22 | 0% | Milestone: Phase 2 Meeting Complete | 0 Min |  | 2020-02-20 |
| 23 | 0% | Phase 3 Meeting |  | 2020-03-20 | 2020-03-20 |
| 24 | 0% | Plan Meeting | 15 Min | 2020-03-20 | 2020-03-20 |
| 25 | 0% | Initiate Meeting | 2 min | 2020-03-20 | 2020-03-20 |
| 26 | 0% | Discuss Agenda | 10 Min | 2020-03-20 | 2020-03-20 |
| 27 | 0% | Discuss Progress | 5 Min | 2020-03-20 | 2020-03-20 |
| 28 | 0% | Review Action items | 5 Min | 2020-03-20 | 2020-03-20 |
| 29 | 0% | Milestone: Phase 3 Meeting Complete | 0 Min |  | 2020-03-20 |
| 30 | 0% | Wrap-up Meeting |  | 2020-04-13 | 2020-04-13 |
| 31 | 0% | Plan Meeting | 15 Min | 2020-04-13 | 2020-04-13 |
| 32 | 0% | Initiate Meeting | 2 min | 2020-04-13 | 2020-04-13 |
| 33 | 0% | Discuss Agenda | 10 Min | 2020-04-13 | 2020-04-13 |
| 34 | 0% | Discuss Final Details, Review Documentation | 5 Min | 2020-04-13 | 2020-04-13 |
| 35 | 0% | Review Action items | 5 Min | 2020-04-13 | 2020-04-13 |
| 36 | 0% | Milestone: Kickoff Meeting Complete | 0 Min |  | 2020-04-13 |
| 37 | 0% | Create Network Topology |  | 2020-01-07 | 2020-01-08 |
| 38 | 0% | Plan Topology | 60 Min | 2020-01-07 | 2020-01-08 |
| 39 | 0% | Plan Subnets & Ranges | 30 Min | 2020-01-07 | 2020-01-08 |
| 40 | 0% | Determine Hardware Requirements | 30 Min | 2020-01-07 | 2020-01-08 |
| 41 | 0% | Milestone: Network Planning | 0 Min |  | 2020-01-08 |
| 42 | 0% | Inventory Management System |  | 2020-01-07 | 2020-01-08 |
| 43 | 0% | Design & Goals breakdown | 30 Min | 2020-01-07 | 2020-01-08 |
| 44 | 0% | WBS Breakdown | 10 Min | 2020-01-07 | 2020-01-08 |
| 45 | 0% | Division of Labour | 5 Min | 2020-01-07 | 2020-01-08 |
| 46 | 0% | List & Acquire Requirements | 10 Min | 2020-01-13 | 2020-01-15 |
| 47 | 0% | Programming & Design |  | 2020-01-15 | 2020-03-08 |
| 48 | 0% | Testing & Improvements | 60 Min | 2020-03-09 | 2020-03-13 |
| 49 | 0% | Documentation | 15 Min | 2020-03-13 | 2020-03-16 |
| 50 | 0% | Implementation & Final Testing | 30 Min | 2020-03-15 | 2020-03-24 |
| 51 | 0% | Milestone: IMS Planning Complete | 0 Min |  | 2020-03-24 |
| 52 | 0% | Sale's Management System |  | 2020-01-07 | 2020-03-24 |
| 53 | 0% | Design & Goals breakdown | 30 Min | 2020-01-07 | 2020-01-10 |
| 54 | 0% | WBS Breakdown | 10 Min | 2020-01-07 | 2020-01-10 |
| 55 | 0% | Division of Labour | 5 Min | 2020-01-07 | 2020-01-10 |
| 56 | 0% | List & Procure Requirements | 10 Min | 2020-01-13 | 2020-01-15 |
| 57 | 0% | Programming & Design |  | 2020-01-15 | 2020-03-08 |
| 58 | 0% | Testing & Improvements | 60 Min | 2020-03-09 | 2020-03-13 |
| 59 | 0% | Documentation | 30 Min | 2020-03-13 | 2020-03-16 |
| 60 | 0% | Implementation & Final Testing | 30 Min | 2020-03-15 | 2020-03-24 |
| 61 | 0% | Milestone: SM Planning Complete | 0 Min |  | 2020-03-24 |
| 62 | 0% | Timesheet System |  | 2020-01-07 | 2020-01-10 |
| 63 | 0% | Design & Goals breakdown | 30 Min | 2020-01-07 | 2020-01-10 |
| 64 | 0% | WBS Breakdown | 10 Min | 2020-01-07 | 2020-01-10 |
| 65 | 0% | Division of Labour | 5 Min | 2020-01-07 | 2020-01-10 |
| 66 | 0% | List & Procure Requirements | 10 Min | 2020-01-13 | 2020-01-15 |
| 67 | 0% | Programming & Design |  | 2020-01-15 | 2020-03-08 |
| 68 | 0% | Testing & Improvements | 60 Min | 2020-03-09 | 2020-03-13 |
| 69 | 0% | Documentation | 30 Min | 2020-03-13 | 2020-03-16 |
| 70 | 0% | Implementation & Final Testing | 30 Min | 2020-03-15 | 2020-03-24 |
| 71 | 0% | Milestone: TS Planning Complete | 0 Min |  | 2020-03-24 |
| 72 | 0% | Barcode Scanner |  | 2020-01-07 | 2020-03-24 |
| 73 | 0% | Design & Goals breakdown | 30 Min | 2020-01-07 | 2020-01-10 |
| 74 | 0% | WBS Breakdown | 10 Min | 2020-01-07 | 2020-01-10 |
| 75 | 0% | Division of Labour | 5 Min | 2020-01-07 | 2020-01-10 |
| 76 | 0% | List & Procure Requirements | 10 Min | 2020-01-07 | 2020-01-14 |
| 77 | 0% | Programming & Design |  | 2020-01-15 | 2020-03-08 |
| 78 | 0% | Testing & Improvements | 60 Min | 2020-03-09 | 2020-03-13 |
| 79 | 0% | Documentation | 30 Min | 2020-03-13 | 2020-03-16 |
| 80 | 0% | Implementation & Final Testing | 30 Min | 2020-03-15 | 2020-03-24 |
| 81 | 0% | Milestone: BCS Planning Complete | 0 Min |  | 2020-03-24 |
| 82 | 0% | Website & Frontend |  | 2020-01-07 | 2020-03-24 |
| 83 | 0% | Design & Goals breakdown | 30 Min | 2020-01-07 | 2020-01-10 |
| 84 | 0% | WBS Breakdown | 10 Min | 2020-01-07 | 2020-01-08 |
| 85 | 0% | Division of Labour | 5 Min | 2020-01-07 | 2020-01-08 |
| 86 | 0% | Confirm Layout & Utility with Client | 15 Min | 2020-01-13 | 2020-01-15 |
| 87 | 0% | Source & Acquire Webspace | 15 Min | 2020-01-13 | 2020-01-15 |
| 88 | 0% | List & Procure Requirements | 10 Min | 2020-01-13 | 2020-01-15 |
| 89 | 0% | Programming & Design |  | 2020-01-15 | 2020-03-08 |
| 90 | 0% | Testing & Improvements | 60 Min | 2020-03-09 | 2020-03-13 |
| 91 | 0% | Documentation | 30 Min | 2020-03-13 | 2020-03-16 |
| 92 | 0% | Implementation & Final Testing | 30 Min | 2020-03-15 | 2020-03-24 |
| 93 | 0% | Milestone: Frontend Planning Complete | 0 Min |  | 2020-03-24 |
| 94 | 0% | Hardware Acquisition |  | 2020-01-07 | 2020-01-14 |
| 95 | 0% | Source & Price Hardware | 30 Mins | 2020-01-07 | 2020-01-08 |
| 96 | 0% | Confirm Budget & Alter Selection if Needed | 10 Min | 2020-01-08 | 2020-01-08 |
| 97 | 0% | Procure Hardware | 90 Min | 2020-01-08 | 2020-01-14 |
| 98 | 0% | Milestone: Procurement Complete | 0 Min |  | 2020-01-14 |
| 99 | 0% | Hardware Implementation |  | 2020-01-13 | 2020-02-05 |
| 100 | 0% | Network Hardware Installation | 60 Min | 2020-01-13 | 2020-01-17 |
| 101 | 0% | Physical Connections & Testing | 45 Min | 2020-01-13 | 2020-01-17 |
| 103 | 0% | HP ProLiant installation | 60 Min | 2020-01-20 | 2020-01-24 |
| 104 | 0% | Server Configuration | 60 Min | 2020-01-20 | 2020-01-24 |
| 105 | 0% | Install Client Devices | 30 Min | 2020-01-27 | 2020-01-31 |
| 106 | 0% | Install & Configure OS on Client PC | 60 Min | 2020-01-27 | 2020-01-31 |
| 107 | 0% | Install & Configure Required Software | 60 Min | 2020-01-27 | 2020-01-31 |
| 108 | 0% | Configure Network Settings of PC | 15 Min | 2020-01-27 | 2020-01-31 |
| 109 | 0% | Test PC & Connectivity | 15 Min | 2020-02-03 | 2020-02-05 |
| 110 | 0% | Instruction & Demonstration for Client | 15 Min | 2020-02-03 | 2020-02-05 |
| 111 | 0% | Milestone: Hardware Installation Complete | 0 Min |  | 2020-02-05 |
| 112 | 0% | Server Configuration |  | 2020-02-05 | 2020-03-06 |
| 113 | 0% | Install Operating System | 60 Min | 2020-02-05 | 2020-02-10 |
| 114 | 0% | Update & Configure Server | 60 Min | 2020-02-05 | 2020-02-10 |
| 115 | 0% | AD Installation & Configuration | 60 Min | 2020-02-10 | 2020-02-28 |
| 116 | 0% | DNS Installation & Configuration | 30 Min | 2020-02-10 | 2020-02-28 |
| 117 | 0% | DHCP Installation & Configuration | 30 Min | 2020-02-10 | 2020-02-28 |
| 118 | 0% | HTTPS Installation & Configuration | 45 Min | 2020-02-10 | 2020-02-28 |
| 119 | 0% | SMTP Installation & Configuration | 30 Min | 2020-02-10 | 2020-02-28 |
| 120 | 0% | FTP Installation & Configuration | 30 Min | 2020-02-10 | 2020-02-28 |
| 121 | 0% | Service Testing | 45 Min | 2020-03-02 | 2020-03-06 |
| 122 | 0% | Milestone: Server Implementation | 0 Min |  | 2020-03-06 |
| 123 | 0% | System Hardening |  | 2020-02-05 | 2020-04-03 |
| 124 | 0% | Secure Network & Disable Unneccessary Services | 45 Min | 2020-02-05 | 2020-02-26 |
| 125 | 0% | Secure Devices, Configure Firewalls & Antivirus | 45 Min | 2020-02-05 | 2020-02-26 |
| 126 | 0% | Limit Accessibility to Critical Devices | 30 Min | 2020-02-05 | 2020-02-26 |
| 127 | 0% | Instruct Client & Staff on Safe Usage | 10 Min | 2020-04-03 | 2020-04-03 |
| 128 | 0% | Milestone: System Hardening | 0 Min |  | 2020-04-03 |
| 129 | 0% | Client & Staff Training | 40 Min | 2020-04-03 | 2020-04-03 |
| 130 | 0% | Review Documentation & Instructionset | 15 Min | 2020-04-03 | 2020-04-03 |
| 131 | 0% | Demonstrate Proper Operation | 15 Min | 2020-04-03 | 2020-04-03 |
| 132 | 0% | Answer Questions & Concerns | 10 Min | 2020-04-03 | 2020-04-03 |
| 134 | 0% | Milestone: Training & Demonstration | 0 Min | 2020-04-03 | 2020-04-03 |

| Alternative Products | Description |
| --- | --- |
| [21] | Oracle acquired NetSuite, a cloud-based company. NetSuite offers various software that handles business finance, operations, inventory, customer support, and e-commerce. The services provided by NetSuite is specifically marketed to small and medium size businesses. |
|  | inflow inventory is software created by Archon Systems. This product is marketed to businesses that are item-based, or inventory-based businesses. |
| [4] | QuickBooks Desktop Enterprise is a product that provides various features and tools for clients to manage their business. |

# A. Appendix

# B. References

| [1] | Chegg, "Implementation Consultants," [Online]. Available: https://www.chegg.com/career-center/explore/implementation-consultant. [Accessed 20 10 2019]. |
| --- | --- |
| [2] | Oracle NetSuite, "Company Overview," [Online]. Available: https://www.netsuite.com/portal/aboutus.shtml. [Accessed 19 10 2019]. |
| [3] | SAAS Direct QuickBooks Desktop Enterprise, "SAAS Direct QuickBooks Desktop Enterprise Information," [Online]. Available: https://www.saasdirect.ca/product/quickbooks-enterprise/Quickbook. [Accessed 20 10 2019]. |
| [4] | Inflow Inventory, "Inflow Inventory Product," [Online]. Available: https://www.inflowinventory.com/. [Accessed 20 10 2019]. |
| [5] | BetterBuys Review, "BetterBuys NetSuite ERP Review," [Online]. Available: https://www.betterbuys.com/erp/reviews/netsuite-erp/. [Accessed 20 10 2019]. |
| [6] | Intuit QuickBooks Desktop Enterprise, "QuickBooks Desktop Enterprise," [Online]. Available: https://quickbooks.intuit.com/ca/enterprise/. [Accessed 20 10 2019]. |
| [7] | Fit Small Business, "Fit Small Business Summary of QuickBooks Desktop Enterprise," [Online]. Available: https://fitsmallbusiness.com/quickbooks-pro-vs-premier-vs-enterprise-vs-accountant/. [Accessed 19 10 2019]. |
| [8] | Newegg Canada, "HP Proliant D385 G7 Server," [Online]. Available: https://www.newegg.ca/p/pl?d=HP%20ProLiant%20DL385%20G7&PageSize=96&order=PRICED. [Accessed 19 10 2019]. |
| [9] | Amazon, "Amazon Raspberry Pi," [Online]. Available: https://www.amazon.ca/CanaKit-Raspberry-Starter-Kit-4GB/dp/B07WRMR2CX/ref=sr_1_3?keywords=raspberry+pi&qid=1571565923&sr=8-3. [Accessed 20 10 2019]. |
| [10] | Amazon, "Amazon mouses," [Online]. Available: https://www.amazon.ca/s?k=mouse&ref=nb_sb_noss_2. [Accessed 20 10 2019]. |
| [11] | Amazon, "Amazon Network Switches," [Online]. Available: https://www.amazon.ca/Switches/b?ie=UTF8&node=680476011 . [Accessed 20 10 2019]. |
| [12] | Amazon , "Amazon Cat5 Ethernet Cable," [Online]. Available: https://www.amazon.ca/s?k=cat5+cable&ref=nb_sb_noss. [Accessed 19 10 2019]. |
| [13] | Amazon, "Amazon Raspberry Pi Webcame," [Online]. Available: https://www.amazon.ca/s?k=raspberry+webcam&ref=nb_sb_noss_2. [Accessed 20 10 2019]. |
| [14] | Amazon, "Amazon barcode Scanner," [Online]. Available: https://www.amazon.ca/s?k=barcode+scanner&ref=nb_sb_noss_2. [Accessed 20 10 2019]. |
| [15] | rfsmart, "NetSuite Pricing for WMS," [Online]. Available: https://www.rfsmart.com/blog/netsuite-pricing-for-wms. [Accessed 20 10 2019]. |
| [16] | Explore WMS, "Explore WMS Oracle NetSuite PDF," [Online]. Available: https://www.explorewms.com/internal/software/download/234.pdf. [Accessed 20 10 2019]. |
| [17] | Oracle NetSuite, "Whole Sale Distribution," [Online]. Available: https://www.netsuite.com/portal/products/suitesuccess/wholesaledistribution.shtml. [Accessed 20 10 2019]. |
| [18] | Reviews Finances Online, "inFlow Inventory Review," [Online]. Available: https://reviews.financesonline.com/p/inflow-inventory/. [Accessed 19 10 2019]. |
| [19] | Krebson Security, "Krebon Security News Article QuickBooks Cloud Hosting Firm hit with Ransomware Attack," [Online]. Available: https://krebsonsecurity.com/2019/07/quickbooks-cloud-hosting-firm-insynq-hit-in-ransomware-attack/. [Accessed 20 10 2019]. |
| [20] | Wikipedia, "Wikipedia NetSuite," [Online]. Available: https://en.wikipedia.org/wiki/NetSuite. [Accessed 19 10 2019]. |
| [21] | PCMAG, "Oracle NetSuite Product Picture," [Online]. Available: https://www.pcmag.com/review/343051/netsuite-oneworld. [Accessed 20 10 2019]. |
| [22] | Software Suggest, "8 Inventory Management Practices to Steamline Your eCommerce Store," 19 06 2018. [Online]. Available: https://www.softwaresuggest.com/blog/inventory-management-practices-streamline-ecommerce-store/. [Accessed 18 10 2019]. |
| [23] | CIN7, "What Is Inventory and Inventory Management?," [Online]. Available: https://www.cin7.com/blog/retail/what-is-inventory-and-inventory-management/. [Accessed 18 10 2019]. |
| [24] | NetSuite, "Net Suite warehouse fulfillment," [Online]. Available: https://www.netsuite.com/portal/products/erp/warehouse-fulfillment.shtml. [Accessed 20 10 2019]. |
| [25] | Oracle NetSuite Warehouse Fulfillment, "Documents Regarding Inventory Management System," [Online]. Available: https://docs.oracle.com/cd/E18727_01/doc.121/e49332/ofbsk_chap31.htm. [Accessed 20 10 2019]. |
| [26] | Software Advice, "Oracle NetSuite Software Advice," [Online]. Available: https://www.softwareadvice.com/ca/scm/netsuite-profile/. [Accessed 20 10 2019]. |
| [27] | Oracle NetSuite WMS, "Oracle NetSuite WMS Product Information PDF," [Online]. Available: https://www.netsuite.com/portal/assets/pdf/ds-netsuite-wms.pdf. [Accessed 20 10 2019]. |
| [28] | FedHasSolution, QuickBooks Desktop Enterprise Product Picture, https://www.fedhasolutions.com/, 2019. |
| [29] | Universal Currency Converter, "XE Currency Converter from USD to CAD," [Online]. Available: https://www.xe.com/currencycharts/?from=USD&to=CAD&view=10Y. [Accessed 20 10 2019]. |
| [30] | SaaS Direct , "SAAS Direct QuickBooks Desktop Enterprise," [Online]. Available: https://www.saasdirect.ca/product/quickbooks-enterprise/Quickbook. [Accessed 20 10 2019]. |
| [31] | SAIT, "SAIT Academic Calendar Information," [Online]. Available: https://www.sait.ca/programs-and-courses/full-time-studies/academic-calendar-information. [Accessed 20 10 2019]. |
| [32] | Italian Bakery Wholesale, "Italian Bakery," [Online]. Available: https://www.cibl.com/about. [Accessed 19 10 2019]. |
| [33] | Fosters Bakery, "Fosters Bakery Japanese and Western Wholesale Bakery," [Online]. Available: http://www.fostersbakery.ca/japaneseproducts.html . [Accessed 19 10 2019]. |
| [34] | Government of Canada, "ali Alberta OCC Info Information Systems Analysts and Consultants," [Online]. Available: https://alis.alberta.ca/occinfo/occupations-in-alberta/occupation-profiles/information-systems-consultant/ . [Accessed 19 10 2019]. |
| [35] | Pay Scale, "Pay Scale Edmonton Information Technology Consultant Salary," [Online]. Available: https://www.payscale.com/research/CA/Job=Information_Technology_(IT)_Consultant/Salary/f21bd2b1/Edmonton-AB . [Accessed 19 10 2019]. |
| [36] | Indeed Canada, "Indeed Canada Project Manager Salaries," [Online]. Available: https://ca.indeed.com/salaries/project-manager-Salaries,-Alberta. [Accessed 19 10 2019]. |
| [37] | Microsoft, "Windows Server 2016 System Requirements," 30 11 2019. [Online]. Available: https://docs.microsoft.com/en-us/windows-server/get-started/system-requirements. |
| [38] | "Requirements for a fresh Windows Server 2012 Installation," 11 February 2013. [Online]. Available: https://blogs.technet.microsoft.com/bobh/2013/02/11/requirements-for-a-fresh-windows-server-2012-installation-part-6-of-19/. [Accessed 29 11 2019]. |
| [39] | Alberta Government, "Public Health Act Food Regulation," 27 06 2018. [Online]. Available: http://www.qp.alberta.ca/documents/Regs/2006_031.pdf. [Accessed 02 12 2019]. |
| [40] | Amazon, "Barcode Scanner - Tera," 29 11 2019. [Online]. Available: https://www.amazon.ca/Tera-Wireless-Barcode-Automatic-Handheld/dp/B07BFSBTF4/ref=sr_1_3?keywords=Barcode+scanner&qid=1575423901&sr=8-3. [Accessed 29 11 2019]. |

# C. Glossary

MySQL: is an open source database management system.

Windows Server 2016: a server operating system developed by Microsoft to run network applications, and features server services.

Windows Server 2012 R2: an order version of a server operating system developed by Microsoft to run network applications, and features server services.

Web Services: is a software application that allows users to access over the network. This software usually utilizes HTTP port 80 or HTTPS port 443.

Linux CentOS 7: is an open source Linux distro that is upstream, and the main source code is from Red Hat Enterprise Linux. This Operating System is free, and has the same function as the Windows Server OS.

HTML: Hypertext Markup Language used for document designs to display on the web browser, as such it works in conjunction with CSS, JavaScript, PHP and MySQL.

DHCP: Dynamic Host Configuration Protocol is a network tool that utilizes UDP/IP network and assigns statically, or dynamically the IP addresses to each device on the network.

DNS: Domain Name System, is a decentralized naming resolution system for devices connected on the network, this allows the users to utilize naming convention instead of the standard IP numbers to research the domain names.

Django: is an open source web-framework and a Python based source coding, this allows users to easily create complex database driven website.

Python: Is an open-source programming language. It is design to be simple, and readable.

Return on Investment (ROI): (Total Investment/Net Profit) A return of investment calculation to determine the profit after investing an initial sum.

CSS: Cascading Style Sheet, is a stylesheet language that is used in conjunction with HTML, XML.

pfSense: an open source firewall and router. The primary interface is a web interface and the distribution based on FreeBSD.

Virtualization: a process of running an instance of another operating system in an operating system itself.

Operating Systems: the essential software that manages processes, and memory and allows the user to interact with the hardware performing various functions.

HP ProLiant DL385 G7: A hardware designed for virtualization, network traffic, and support business process and environment.

Raspberry Pi Model 3B+: A third generation of Raspberry Pi, a single board computer with wireless, Bluetooth and LAN connection.

# D. User Manual

Northern Lights: USER MANUAL

Website Graphical User Interface Introduction:

Home Page:

The Home page looks like the following:

Over View of Navigation Menu:

The navigation menu contains the following elements:

-Home

-About Us

-Contact

-Staff

-Admin

- Home

Contains the 6 product pictures chosen by the administrator of the website, and 6 corresponding product descriptions and titles. To learn how to change this, refer to “Setting Up Home Page”

- About Us

Contains an informational paragraph about your company, as well as a map and address of your business. This section can be customized in the same manner as the Home page.

- Contact

This is a form page for advertising purposes. This page lets the customer submit a review, or their full contact information (along with email address) for marketing purposes, our back end will send promotional offers of your choice to the email addresses submitted.

- Catering Menu

This web page is generated from a picture file that the staff or administrator puts into the proper location, in the same manner as the featured items are customized.

- Staff

This is the login page for your staff. When they login they will be greeted with a login message. They will have a menu available with options to submit hours, view hours and enter and modify orders.

- Admin

The Admin Login portal lets the administrator login and enter and modify orders, configure options, view timesheets and modify timesheets for employees.

Staff Portal:

- Time Tracking:
Upon a successful login for the user, they will be permitted to punch in to the hour tracking system. They will press the clock in button to start their work timer. Upon Finishing their shift, they can click the clock out button to submit their shift to the database for administrator review.

- My Hours:

This will pull up the total hours worked in the past 14 days, and more detailed information on employee clocked hours.

- Add Order:

User can add orders into the database.

- Remove Order:

User can remove orders from the database.

- View Orders:

User has access to see all current orders, as well as when they expire, and what the order contains.

Admin Portal:

In the admin portal the following menu options are available:

- Employee Hours Statistics

This section can show the administrator detailed total statistics about the hours submitted by employees this month.

- Employee Hour Detailed Breakdown

This shows how many hours have been submitted by each employee in the last 30 days.

- Add Order:

User can add orders into the database.

- Remove Order:

User can remove orders from the database.

- View Orders:

User has access to see all current orders, as well as when they expire, and what the order contains. In this menu it is also possible to change the status of the order.

- Management:

Admin user can choose where to create the folder structure for the easy to modify sections of the website. The administrator can add and remove users, and reset passwords to a password of their choice.

# E. Project Administration

## E.1 Team Contract

### E.1.1 Contact Information

| Team Members Contact Information |  |  |
| --- | --- | --- |
| Names: | Phone: | Email: |
| Alina Larcencova | (403)969-9073 | Alinka_l@hotmail.com |
| Mark Tan | (587)664-7960 | mark.tan@edu.sait.ca |
| Sean Dow | (403)470-8361 | sean.dow@edu.sait.ca |
| Daniel Tcherepanov | (587)707-4545 | Daniel.tcherepanov@edu.sait.ca |

### E.1.2 Definition of Team

For the course, Project Preparation, course code PROJ-304, section J, and the preceding course Capstone Project, course code PROJ-354, this team shall be composed of Alina Larcencova, Mark Tan, and Sean Dow.

### E.1.3 Team Contract and Objective

THIS CONTRACT made this 5th day of October 2019, by Alina Larcencova, Mark Tan, and Sean Dow shall be comprised and organized only by Alina Larcencova, Mark Tan, and Sean Dow. All members of this team shall follow SAIT’s academic integrity policies and the Student Code of Conduct. The team’s objective will be the successful completion of the course Project Preparation, course code PROJ-304, and the course Capstone Project, course code PROJ-354 with the maximum grade, A+. This team contract aims to ensure complete compliance of academic integrity, course completion, and to hold them accountable should they fail to meet the terms and conditions set below. They will obey all the following terms and conditions.

### E.1.4 Terms and Conditions

Team members will make every effort to:

- Purpose and Objective

        - Complete course objectives.

        - Ensure the quality and integrity of their work are met above standards and satisfy both instructors Andrew Campbell, and Steven Shirley.

        - Provide harmonious relations with the team, and ensure the team is communicating and working together.

        - Provide a positive work environment.

        - Respect the opinions and ideas of the team members relating to the project.

        - Seek help if the work cannot be completed on time.

        - Complete all work assigned on time.

- Attendance

        - Attend all team meetings that are set and agreed upon by all three team members, with the exception of mandatory course team meetings.

        - Attend all classes for the course Project Preparation, and Capstone Project, except for family death, or extreme weather conditions, and dangerous driving conditions.

        - Inform team members 24 hours before a scheduled meeting of their absence for both courses and the scheduled team meetings.

        - Inform team members of arriving late 30 minutes before a scheduled meeting; exceptions are given during an extreme weather event or family death.

- Responsibility

        - Ensure members split the task evenly between each other.

        - Dedicate their time to completing the task and scope of the course objectives.

        - Ensure SAIT’s academic integrity, Student Code of Conduct, and both instructor Andrew Campbell, and Steven Shirley’s expectation are always held until the end of Capstone Project.

        - Ask for help if they need it.

        - Respect each other.

        - Seek aid promptly, not 24hours before something is due.

        - If team conflict arises, resolve it as a group first; involve the instructors only if team members cannot resolve.

        - Inform team members of any concerns or problems.

- Communication

        - Communicate any problems or concerns relating to the project

        - Ensure the team members are apprised should they fail to attend any meetings or classes for both courses.

- Behaviour
    	(a) Ensure an honest and quality work

        - If team members make the same repeated excuse of failing to meet all terms and conditions of this contract, they shall be subjected to the consequences and punishment set in section D. of this team contract.

### E.1.5 Consequences and Punishment

#### E.1.5.1 - Punishment #1

If a team member fails to accomplish any task at all completely and follow all the obligations set in the terms and conditions of this contract, they are hereby expelled from the group, and the grade shall only be between the three members. Under this circumstance, the three team members shall escalate this matter to both instructors, Andrew Campbell, and Steven Shirley, and shall submit email logs, or text message, or phone logs, or discord logs. and the work that they have accomplished, and the work that the other team member has failed to accomplish. This part of the consequences and punishment shall only be invoked, after that member has been warned three times by both team members, and the warning is done through the SAIT email.

#### E.1.5.2 - Punishment #2

If two, or three team members fails to accomplish any task at all, then it is on the onus for the that one member to ensure they document their work, text message, emails, discord logs, regarding that team member, or members has not submitted any work at all, nor have they communicated anything.

#### E.1.5.3 - Punishment #3

If a team member fails to attend any mandatory course meetings and fails to inform the team of their absence, they are hereby required to purchase a Tim Horton's double-double large coffee with three espresso shots, for both team members.

#### E.1.5.4 - Punishment #4

If a team member continuously, and repeatedly makes an excuse with how they have failed to meet their obligations, and complete their task, they shall be warned via SAIT email. In the third warning, D.1, or D.2 shall be executed by the two members of the team, or three members of the team.

#### E.1.5.5 - Punishment #5

If a team member fails to adhere to any part of the terms and conditions set within this contract with the exception of behaviour, responsibility, and purpose and objective of the terms and conditions of this contract, which are non-negotiable. They shall purchase a Tim Horton's double-double large coffee with three espresso shots for both team members.

#### E.1.5.6 - Punishment #6

Exceptions for consequences are made for severe weather conditions, defined as a blizzard, dangerous icy road conditions, severe flooding, severe acts of nature, which are all defined in the mainstream news media CBC, CTV, Global, and The Weather Channel. If there is a winter driving condition, due to snow, as long as the team members inform of them of their absence, an exception shall be made.

#### E.1.5.7 - Punishment #7

Exceptions shall be made in the event of a family death; however, if a team member is suspected of abusing this, or they have more than two family death, a medical death certificate shall be required for proof.

#### E.1.5.8 - Punishment #8

Exceptions shall be made if a team member falls ill, and contracts the flu or virus, or is physically injured; but if a member is suspected of abusing this exception, they shall be required to show a medical certificate by a licensed medical doctor.

#### E.1.5.9 - Punishment #9

Exceptions shall also be granted if the other team members agree with regards to the exceptions. A majority vote, or 3/4 team members they shall agree before hand to give the other team member an exception.

#### E.1.5.10 - Punishment #10

The consequences and punishment shall only be enforced as long as 3/4 team members agree, or 2/4, or 1/4 document their work, and ensure they have properly communicated with 3/4, 2/4, 1/4, members that they have not done their work properly, and specifically state D.10) of the contract. They will also ensure they voice their concerns, via email, text messages.

## E.1.6 Signature and Agreement by Members of Team Contract

ALL TEAM MEMBERS AGREE TO THIS CONTRACT AND EXECUTED ON THE DAY AND YEAR FIRST ABOVE WRITTEN.

__________________________________________________________

Signature

2019/10/08           Mark Tan                                 000397108

DATE                       Print Name of Team Member            Student I.D

__________________________________________________________

Signature

2019/10/08           Sean Dow                                 000654676

DATE                       Print Name of Team Member            Student I.D

__________________________________________________________

Signature

2019/10/08           Alina Larcencova                    000562646

DATE                       Print Name of Team Member            Student I.D

__________________________________________________________

Signature

2019/10/08           Daniel Tcherepanov                000794261

DATE                       Print Name of Team Member            Student I.D

E.3 Project – Functional Specification Approval Form

Project Name: Titan
Date: December 3, 2019
Team Members Names: Alina Larcencova, Daniel Tcherepanov, Mark Tan, Sean Dow
Instructors: Andrew Campbell, Jason Fischer, Steven Shirley

- Team Members Names:

________________________________________________________________________________

First Name						Last Name

_______________________________		______________________________________

Date							Signature

- Team Members Names:

________________________________________________________________________________

First Name						Last Name

_______________________________		______________________________________

Date							Signature

- Team Members Names:

________________________________________________________________________________

First Name						Last Name

_______________________________		______________________________________

Date							Signature

- Team Members Names:

________________________________________________________________________________

First Name						Last Name

_______________________________		______________________________________

Date							Signature

# F - Functional Specification Document Approval

Approved? 	☐ Yes	     ☐ No

_______________________________

Date

_______________________________		_____________________________________

Instructor Name					Signature

_______________________________

Date

_______________________________		_____________________________________

Instructor Name					Signature

_______________________________

Date

_______________________________		_____________________________________

Instructor Name					Signature

Reason for Approval or Denial: